Key Contract Elements

Background

The background section is usually at the start of a contract. This section states why your organization has enlisted the help of a consultant. It also details why the consultant is the right choice for this role. In this section, you should also give an outline of the organization’s mission, as well as any other relevant background information about either party.

Consultant Duties and Services

This section of the contract sets out:

- When the contract begins and ends

- Expected objectives, tasks, or deliverables

- Due dates for all products and deliverables

- Requirements for the length and format of each task or deliverable and policies for approving them

It is very important that every contract have an end date, even for very long term projects. Not having an end date risks making your consultant look like an employee, which can get you into trouble with the IRS. Generally, the end date should be the date of the last deadline. If the project extends over a particularly long time, it’s recommended that an end date of no more than twelve months be selected regardless. You can always extend the contract or make a new one after that time, but this will help clarify the line between employee and consultant clear.

In describing the tasks or deliverables you want the consultant to produce, it may be helpful to go back to the RFP for wording. However, you will want to thoughtfully review that content before placing it in the contract. Make sure to think about the details of each deliverable. If you expect the consultant to produce a report, how long should it be? What issues should it address? What is the desired format? If the consultant is tasked with installing a new computer system, how many terminals are expected? What software should be loaded in? Also be sure to state here what progress reports or updates you would like the consultant to provide along the way.

It is important that these descriptions be detailed and thorough. First, this will help to ensure that you and your consultant are in sync regarding the work to be completed. In addition, with a vague description, it’s possible that the contract might not even be enforceable, which could leave you in a tough spot later on if your consultant fails to perform. However, in writing this section, recognize the difference between specifying the results you expect and dictating how the consultant is expected to go about producing them. The work methodology in a consulting relationship is generally determined by the consultant him or herself. This is another factor which separates consultants from employees.

Client Agreement

This section of the contract details:

- Systems, information, and documents the consultant will have access to

- Point of contact for consultant tasks and requests

- Commitment and level of effort needed from your organization in this project

- Method of payment

- Maximum payment or ceiling

- Schedule of payment

- Policies for material expenses

- Polices for travel expenses

This section of the contract lays out polices for how fees and expenses will be handled in as much detail as possible without losing all flexibility. How will the consultant be paid? Will the individual be paid on completion of the project or partially in advance? With some projects it may also be appropriate to pay quarterly or monthly. How will any outside vendors involved with the project be paid? Will the consultant pay them and take the money out of his or her fee? Or will the organization be responsible? If the consultant receives any discounts from vendors, will those be passed on to the organization or does the consultant keep the difference?

The considerations that you’ll need to take into account here will depend on the nature of your project. But do discuss them with your consultant and include your agreements in writing in the contract to avoid misunderstandings or complications down the road. Also, be sure also to establish what should be done if an unexpected expense becomes necessary. In general, a good policy here is to indicate that both parties should agree to special expenses in writing before they are incurred.

This section should also describe how the consultant’s fees, as opposed to payments, will be structured. Generally consultants work either for a fixed price or by the hour. During the selection process, you may already have established which method will be used, but it’s important to put it into writing here. A fixed price can be beneficial to your organization because you’ll know exactly what you will be paying. The cost cannot increase without your written agreement. A consultant generally bases a fixed price on an estimate of consulting hours and expenses. An hourly rate, however, can potentially save your organization money. If consultants end up taking less time than expected to finish their projects, your payment to them remains the same in a fixed-price contract. In that scenario, the organization will end up saving money if the consultant were billing by the hour. The risk, of course, is that if the consultant takes longer than expected, the cost to the organization will be more. However, keep in mind that consultants do not generally charge extra for working evening hours or overtime.

This section also lays out the organization’s obligations in terms of office space, manpower, or access to systems and information. Specify who the consultant’s lead contact for this project will be and what’s expected of this person, as well as other members of the organization’s team who will be involved. Once again, it is wise to be as detailed as possible. If this seems daunting, remember that much of this will already have been covered in the RFP.

Changing the Contract

This section of the contract can save you a lot of trouble down the road. Setting out in legally binding terms how the contract can be altered allows you to make changes  more smoothly, should they be required. Consider stating in this clause that all changes must be put in writing and signed by both parties before they are binding. Obviously, a needed change can be discussed and negotiated over the phone, email, or in person. However, requiring that it also be officially put in writing is safer for both the organization and the consultant. Remember that in legal terms, enforcing an oral agreement can be next to impossible.

Terminating the Contract

Hopefully, this part of the contract never becomes necessary, but if it does, you’ll be glad you included it. This clause sets out how the relationship formed by the contract can be ended. There are two common policies, either or both of which can be included here. The first is a statement that the contract can only be terminated with “reasonable cause.” In legal terms, “reasonable cause” for an organization could include the circumstances such as the consultant failing to meet deadlines or if the consultant does something that exposes you to liability. The second policy is that the contract can be ended with written notice. It is customary to specify the number of days notice required. Thirty days is standard, but you may allow a shorter amount of time for a smaller project. Be sure that you don’t make the notice take effect immediately, though. This can blur the legal line between consultant and employee.

Confidentiality

Depending on the type of the project, you may want to include a confidentiality clause in your contract. This can be important if a consultant will have access to sensitive or personal information during the course of his or her work. The confidentiality section should clearly state what sort of information is to be considered confidential, and how long the consultant must keep it so. The timeframe can range from the duration of the contract, to three years, to indefinitely. There are some exclusions which you should include here, such as that the consultant will not be asked to keep confidential any information which is already publicly available or which they might be legally obligated to disclose.

Records and Ownership of Property

It’s important that the contract include details about who will own what rights to any materials produced by the consultant during the course of the project. There is no “right” or “wrong” policy here, except avoiding the question entirely. In some situations, it will be appropriate for the organization to own the copyright. This is considered a “work for hire” agreement. In others, the consultant will retain the copyright, but the contract will detail what rights the organization will have to use the materials and for how long. Keep in mind that in some situations, copyright plays into a consultant’s fees. For example, the consultant may charge more for services if the organization is going to retain the full copyright once the work is done. On the other hand, the rate may be lower if the organization allows the consultant to keep the copyright. If this latter option is taken, just make sure that you consider every possible use you might have for the material when you set out the organizations’ rights in this section. Imagine if, much later, you wanted to use a graphic produced by a consultant in another project, only to discover that you will be charged a high additional fee!

Indemnity / Applicable Law

Even if the consultant you are working with happens to be your best friend, there’s always a possibility that a legal issue might arise during the course of your work together. This could be a dispute between the consultant and the organization, or a situation in which someone else is injured as a result of the consultant’s activities. In such a situation, the organization could be held liable as well. That is why this section should clearly state:

- Who will be liable and up to what amount of money if an activity related to the project should bring about a lawsuit

- Under which state’s laws any dispute will take place

- How the consultant will pay to indemnify you

- How you will pay for an indemnification that you might provide to the consultant

If possible, the organization should always ask that the consultant indemnify and hold the organization harmless for anything that results from their own acts or omissions. If you ask for unlimited liability, keep in mind that the consultant may agree, but only if you pay a higher fee. Depending on the nature of the work, the consultant may ask for a clause that limits their liability as well.

If you’re concerned in any way about your liability, you should also state here that the consultant is required to have indemnity insurance. It’s acceptable for you to specify what amount of coverage the consultant should have. But keep in mind that asking for a very high level of coverage may actually put some smaller firms or individual consultants out of the running. For that reason, you may not want to require more coverage than is reasonably necessary.

It may also be useful to specify which state’s laws will apply in the case of a dispute. This would be obvious in a situation where both the organization and the consultant have their offices in the same state and where the work entailed by the project also takes place in that state. However, in case of a lawsuit, when the consultant’s office is located or the work is taking place in a different state, your attorneys would potentially be involved in a dispute process about which state’s laws should apply. Specifying these terms in your contract can potentially save you money. Usually, it works in an organization’s favor to state that the laws of its home state will apply because both the nonprofit and its attorney will be more familiar with them.

Independent Contractor

This section is especially important in contracts for long-term projects, where the line between consultant and employee could more easily become blurred. It is vital that the distinction be kept very clear to prevent problems with the IRS. Recent IRS audits of nonprofits uncovered a serious issue: that many were using what they called “independent contractors” or consultants in a way that the IRS decided was actually employment. The nonprofits involved were forced to pay back taxes and penalties.

In this clause, specify that the consultant is an independent contractor who is responsible for paying his or her own taxes and is not eligible for any employee benefits. Also state that the consultant will have the freedom to determine how the consulting work will be carried out, including scheduling and process. Of course, it is still acceptable for you to require that the consultant provides progress reports or attends regular meetings. It should also be made clear that the consultant will be free, throughout the project, to take on work from other clients, and that the individual is not operating as an agent of the organization.

Non-Assignment

Including this section in your contract will help to ensure that the consultant you hired is the one who will be doing the work. Otherwise, it would be perfectly legal for the consultant to assign his or her contractual role to someone else. An exception is when the work falls under the category of “personal services,” such as those of a lawyer, architect, or artist. However, even if the work you are contracting is a “personal service”, you can still add a statement that the work may not be assigned to a third party without the organization’s approval.